Daily Trench Journal

Area D

Trench 8

June 4, 2007

Recorder: Mila Hover (a.k.a. Melek hanim, MH)		
Workers: Cengis, Necat, Sadik

Today’s objective in trench D8 is:

- To remove the remaining unexcavated area left from yesterday on the territory of L132 (courtyard).

- Bring the level of L134 to the current level of the area over the previous L125 (cell room in the Ubaid stricture) in order to locate any earlier phases in the architecture.

After removing a 5cm layer, no new mud brick walls are observed. This may be a clue to the later expansion in the floor plan of the structure.  The only preexisting walls at this elevation are the walls directly under the ones dividing the Ubaid cell rooms L124 and L125 and the south wall of L125. They form a cell with dimensions 2.43m (NS) x 2.07 (EW). It will be given a new locus number.  During the process of removing the top 5cm, a parallel mud brick wall became visible 0.70m west of the NS oriented plastered wall.  Its width is 0.26m, and at this stage, its measurable length is 1.20m.

Note: plaster on both, interior and exterior surface of the wall is observed for the first time at this elevation.

In the NE part of L134, about 1.5m south of the EW oriented plastered wall, a possible work area is observed. This is based on the concentration of various tools and implements, pot sherds, lithics, and bones. Among them is a complete, oval shaped, basalt ground stone with dimensions 0.25m x 0.20m.

We were not able to start the excavation of the “work” area as indicated in the daily goal #1.

The second round of 5cm removal of the top of L134 began, but is not completed for the entire area.